# StartupLaunch AI - Frontend Development Guide

Purpose: Guide frontend team and OpenCode to build a premium UI first using dummy data before any backend.

## 1. Project Vision

StartupLaunch AI is a multi-agent startup incubator. Users enter a startup idea and watch specialized AI agents produce a complete startup validation report. The UI should feel like a premium SaaS product, not a chatbot.

## 2. Mandatory Workflow

Phase 1: Build ONLY frontend.
- No backend
- No MongoDB
- No OpenRouter
- Use realistic dummy JSON
- Finish all pages and interactions.
Phase 2: Stop and wait for user approval.
Phase 3: Backend team replaces dummy data with APIs.

## 3. Pages

Landing Page
Generate Startup
Agent Execution
Dashboard
Detailed Report
History
Settings
404

## 4. Landing Page

Hero section, feature cards, how it works timeline, CTA buttons, responsive navbar and footer.

## 5. Generate Startup

Form fields: Startup Idea, Industry, Country, Generate button. Validation and loading state.

## 6. Agent Execution

Animated pipeline:
Planner -> Market -> Competitor -> Branding -> Revenue -> Marketing -> Pitch.
Show progress instead of spinner.

## 7. Dashboard

Cards:
Startup Score
Market Opportunity
Competitors
Revenue
Branding
Marketing
Pitch Summary
Quick Actions

## 8. Report Viewer

Tabbed report sections with export button and clean typography.

## 9. Design System

Tailwind CSS, React, Framer Motion, Lucide Icons.
Inspired by Linear, Vercel, Cursor, Notion AI.
Rounded cards, generous spacing, premium typography.

## 10. Component Library

Buttons
Cards
Sidebar
Navbar
Dialogs
Progress
Charts
Timeline
Skeletons
Toasts

## 11. Folder Structure

src/
 components/
 pages/
 layouts/
 hooks/
 context/
 services/
 assets/
 utils/
 types/

## 12. Dummy Data

Create JSON for projects, reports, competitors, market data, branding, revenue and history. Every page must work without APIs.

## 13. API Preparation

Prepare frontend services for:
POST /generate
GET /history
GET /report/:id
Use interfaces so backend can plug in later.

## 14. Acceptance Criteria

Responsive UI
Reusable components
Animations complete
Loading/empty/error states
No backend code written
Wait for approval before backend.

## 15. Handoff to Backend

Backend will only replace dummy JSON with API responses. Do not redesign components after approval.